Project: Create a Product Management Plan Framework in Trello
By: Travis Moses-Westphal

Description:
For each task in the project, there is specific information that needs to be entered into Trello in order to create the plan framework.

See the task headings below to find the titles for the deliverables, tasks, attachments, and dependencies needed to complete the data entry for the framework in Trello.

Task 1
Board Title: Product X Dashboard
List Titles:
- To do
- In Progress
- Done

Task 2
Deliverables and Labels:
- Market Needs Analysis
- Competitive Analysis
- Strategic Positioning Statement
- Business Plan
- Product Roadmap

Task 3
Market Needs Checklist Items
- Define market and target segments. Estimate size.
- Define Personas (Users, Buyers, Decision Makers)
- Complete customer interviews
- Complete customer problem definition
- Map persona’s Journeys

Reviews and Approvals Checklist Items
- Submit to Marketing for Review
- Submit to Sales for Review
- Submit to Manager for Review
- Revise and resubmit if necessary
- Submit to Exec team for approval
- FINAL

Suggested Due Dates for Deliverables
- Product Roadmap - 6 months from today
- Business Plan - 5 months from today
- Strategic Positioning Statement - 4 months from today
- Competitive Analysis - 3 months from today
- Market Needs Analysis - 2 months from today
- Define Market and Segments - 1 week from today.
- Complete Customer interviews - 2 weeks from today.
- Define Personas - 3 weeks from today
- Complete Customer problem definition - 4 weeks from today
- Map Each Persona’s Journey - 5 weeks from today.

Task 4
Deliverables, Tasks, Attachments and Links

- Market Needs Analysis Deliverables and Tasks Details
  - Define market and target segments. Estimate size.
  - Define Personas (Users, Buyers, Decision Makers)
  - Complete customer interviews
  - Complete customer problem definition
  - Map persona’s Journeys

- Competitive Analysis Deliverables and Tasks Details
  - Complete Strategy Matrix
  - Document Competitive Landscape
  - Complete Competing Solutions Analysis
  - Complete Win/Loss Analysis

- Strategic Positioning Statement Deliverables and Tasks Details
  - Choose market segments and personas
  - Define customer problem
  - Define the ideal solution to the customer problem
  - Create a Positioning Statement
  - Create a Product Description
  - Detail 3-5 Problem Oriented Product Features

- Strategic Positioning Statement Attachments:
  - Positioning Statement Template

- Business Plan Deliverables and Tasks Details
  - Problem Statements: Define top three market problems and how they are currently addressed.
  - Revenue Streams and Market Value: Identify potential revenue streams and estimated value
  - Solutions: Define top three features that solve the problems, which customers will pay for.
  - Unique Value Proposition: Elevator pitch for the product.
  - Channels: How will you reach your customers
  - Key Metrics: How will you monitor and measure product success.
  - Cost Structure Analysis: Identify the fixed and variable costs to create, maintain, market, sell, and support the product.
  - Determine Unfair Advantage: What does the company or proposed product have that competitors cannot easily duplicate?

- Business Plan Attachments
  - Lean Canvas Business Plan Template
  - Wikipedia Lean Canvas Business Plan Article URL: https://en.wikipedia.org/wiki/Business_Model_Canvas

Product Roadmap Deliverables and Tasks Details

Additional Workflow Stages to Consider for New Trello Lists
- List Name: Ready for Work
- List Description: Once a task in the To do list is fully understood and ready for someone to begin work, it can be added to this list. Stakeholders will then know that if an item is assigned to them they can start working on it and move it to the “In Progress” list to indicate they are working on it.

- List Name: In Review
- List Description: Any work that needs to be reviewed should be moved to this stage once it is submitted to a reviewer.

- List Name: In Revision
- List Description: Review comments need to be addressed and revisions made before submitting for another review or for final approval.

- List Name: Submitted for Approval
- List Description: When all tasks related to a deliverable have been completed and all reviews and revisions are done, then a deliverable can be submitted for final approval and its card moved to this list.

- List Name: On Hold
- List Description: Work that is blocked or delayed for some reason can be added to this list. Recommend also giving iit a high priority label.

- List name: Deliverable Completed
- List Description: After a deliverable is fully completed and has been approved, it is moved to the final state. Have a little celebration!

Task 5
No additional content